## Slide 1
01
INTERNAL REVIEW
Lab Update
Catalyst Leaching Efficiency Pilot
Q2 progress review · Materials Recovery Lab · Illustrative sample deck
A premium internal update designed to show data clarity, disciplined spacing, and decision-ready structure for technical audiences.
Review focus
process stability
recovery efficiency
repeatability
next-cycle decisions
Sample data used for preview purposes only
Notes: [Sources] - RE4U logo provided by the user. - Abstract illustration generated in this conversation (internal asset).

## Slide 2
02
CYCLE OVERVIEW
Objective snapshot
Three active workstreams and the operational goals for this reporting window.
This cycle asks one core question:
Can recovery efficiency be increased without sacrificing repeatability or extending cycle time?
The update focuses on method optimization, equipment consistency, and decision points for the next validation phase.
Cycle target: ≥80% recovery with <5% run-to-run variance
01
Chemistry optimization
Refine acid ratio, contact time, and wash sequence
Goal: improve mean recovery while keeping reagent use stable.
02
Reactor repeatability
Stabilize agitation and pump calibration between runs
Goal: reduce variability and isolate equipment-linked drift.
03
Analytics & QC
Tighten moisture checks, sample handling, and ICP queue timing
Goal: improve confidence in the comparison set.
Notes: [Sources] - RE4U logo provided by the user. - Abstract illustration generated in this conversation (internal asset).

## Slide 3
03
INTERNAL METRICS
Experimental progress dashboard
A compact operating view for the quarter-to-date sample run set.
48
Runs completed
126
Samples processed
7
Variables tested
5/6
Milestones closed
Recovery window
58–82%
best run under revised wash sequence
Weekly completed runs
Chart: 
| W1 | W2 | W3 | W4 | W5 | W6
Runs | 5 | 7 | 8 | 9 | 10 | 9
Milestone status
Method window
closed 88%
Sensor recalibration
closed 100%
Feedstock moisture SOP
closed 100%
20 L validation prep
in progress 65%
Illustrative sample data for website preview
Notes: [Sources] - RE4U logo provided by the user.

## Slide 4
04
CHART READABILITY
Key data trends
Two clean visuals to show signal, direction, and decision relevance.
Recovery efficiency over time
Chart: 
| W1 | W2 | W3 | W4 | W5 | W6
Baseline protocol | 58 | 61 | 63 | 64 | 65 | 66
Revised protocol | 59 | 62 | 68 | 74 | 79 | 82
Revised wash sequencing creates a clear separation after Week 3, with both higher yield and a more stable upward slope.
Yield by acid concentration
Chart: 
| 0.4M | 0.6M | 0.8M | 1.0M
Yield | 66 | 74 | 81 | 82
Gain above 0.8M is small, suggesting diminishing return beyond the preferred concentration window.
Readout for reviewers
Protocol change is working
Main trade-off is queue time, not chemistry
0.8M looks like the most efficient setting
Illustrative sample data for website preview
Notes: [Sources] - RE4U logo provided by the user.

## Slide 5
05
DATA TO ACTION
Observations and bottlenecks
What the team can conclude now — and what is slowing the next validation step.
What the data is telling us
Recovery improved materially after the revised wash sequence was introduced.
Variance is narrowing, but two runs still indicate equipment-linked drift.
Higher acid concentration no longer appears to be the main optimization lever.
Feedstock moisture is now the strongest uncontrolled input remaining in the dataset.
Risk cluster
Instrument calibration drift
high
Inconsistent feedstock moisture
medium
Delayed filter membrane restock
medium
ICP turnaround queue
high
Interpretation for internal review
The chemistry path is promising. The next gain will come less from changing reagents and more from controlling execution variables before scale-up.
Notes: [Sources] - RE4U logo provided by the user. - Abstract illustration generated in this conversation (internal asset).

## Slide 6
06
EXECUTION PLAN
Next-step roadmap
Immediate actions, planned validations, and the next visible checkpoint.
1
Lock method window
Freeze the 0.8M chemistry setting and standardized wash timing.
Week 1
2
Stabilize equipment
Recalibrate pump and install continuous pH logging.
Week 2
3
Validate at 20 L
Run the scaled batch with duplicate controls and moisture pre-check.
Week 3
4
Prepare sponsor pack
Summarize results, risks, and resource case for the next phase.
Week 4
Success condition for the next review
A scaled validation run delivers ≥80% recovery, run-to-run variance drops below 5%, and the team can justify a broader pilot rather than another bench-only iteration.
Notes: [Sources] - RE4U logo provided by the user. - Abstract illustration generated in this conversation (internal asset).

## Slide 7
07
DECISION / SUPPORT NEEDED
Approve the next validation step
Three decisions will remove the current bottlenecks and keep the program moving.
01
Authorize a two-week extension
to complete 20 L validation without compressing the QC queue.
02
Approve replacement pump hardware
to eliminate drift observed in two anomalous runs.
03
Release the consumables budget
for membrane restock and duplicate calibration standards.
Closing note
The data now supports moving from bench optimization to controlled validation. With modest operational support, the team can convert a promising signal into a credible internal decision case.
RE4U sample deck • illustrative data
Premium internal review styling with disciplined spacing, clear chart logic, and executive-ready hierarchy.
Notes: [Sources] - RE4U logo provided by the user. - Abstract illustration generated in this conversation (internal asset).